Technical Design Document (TDD)

Raid of Privilege
Optimistic Night Wallabies

Version: (1.0)
Created: (10/14/15)
Last Updated: (10/14/15)
Table of Contents

Executive Summary
Project
Technical
Hardware and Software
2D Software
3D Software
Sound Software
Programming Software
Development Plan
Itinerary
Milestones
Project Goals
File Formats
2D
3D
Audio
Scripts
Scenes
Other
Level Layouts
Asset List
Common Type
2D Art
3D Models
Audio
Level 1 (Replace with name)
2D Art
3D Models
Audio

# Executive Summary
### Project

This game is a multiplayer free for all. Where there a battle for resources on this island. Players will gain resources from rolling dice, you can trade your resources with other players. Build buildings with your resources, and then wait for other players to finish.

### Technical
This is where you will explain some of the technical things in your project. Include:
- A short summary of all of the programs you will use to create the game (gimp, paint.net, unity3d, audacity, wamp, maya, autodesk, blender, ect.).
- PC
- 2 Weeks
- How much money this game is going to cost.
  - Microsoft Visual Studio usually costs: $299.00
  - Unity3D Pro Cost: $1500.00

# Hardware and Software
### 2D Software

Gimp(Free)

### 3D Software
Blender. Blender will be used to create the buildings and roads and tiles. $Free

### Sound Software
Audacity. Audacity will be used to create sound effects. Free.

### Programming Software
Microsoft Visual Studio Community Edition. Microsoft Visual Studio will be used to debug and create the code for the project. $Free

# Development Plan
### Milestones

Date	Milestone
10/12/2015	Project Assigned
10/14/2015	Merge Projects
10/16/2015	TDD Complete
10/16/2015	Map Functionality
10/18/2015	Trade Window Complete
10/26/2015	Completion, Release

Date Due	Andrew	Mike	Craig
10/16	Map Implementation	Map Implementation
10/19			Saving Map Data
10/20	Single Player Functionality	Single Player Functionality	Single Player Functionality
10/21	Networking Research	Networking Research	Loading Map Data/ / Networking Research
10/22	>	Processing Phase has basic network implementation	<
10/25	Merge everything

### Project Goals
Networking the multiplayer functionality
Processing phase
Build Conflict resolution
Loading Worlds & Loading Player Data
Trading

Accountability
Andrew: Trading, Networking
Mike: Networking, Map Generation
Craig: Save, Loading

Features:
Save Feature > Player is able to save the last state of the game updated by the processing (server update). Current Game turn will not be saved will loose data not updated from server.

# File Formats
### 2D
This is where you will specify what file formats all of your 2D files are going to be in, as well as the naming convention you will use for these files.
Example:

Naming Convention	Description	Format
Finished_Sheet_Filename	A finished 2D sprite sheet	.png
Finished_Texture_Filename	A finished texture	.png

### 3D
This is where you will specify what file formats all of your 3D files are going to be in, as well as the naming convention you will use for these files.
Example:

Naming Convention	Description	Format
Finished_Object_Filename	A finished 3D model	.obj
Object_Filename	An unfinished 3D model	.obj

### Audio
This is where you will specify what file formats all of your audio files are going to be in, as well as the naming convention you will use for these files.
Example:

Naming Convention	Description	Format
Finished_Effect_Filename	A finished sound effect	.wav
Finished_Background_Filename	A finished background sound	.mp3

### Scripts

Naming Convention	Description	Format
ScriptFilename	A script for an object	.cs

### Scenes
Naming Convention	Description	Format
SceneFilename	A scene in Unity3D	.scene

### Other
Naming Convention	Description	Format
TDDFinished	The completed Technical Design Document	.pdf
GDDFinished	The completed Game Design Document	.pdf

# Asset List